SCRUM MEETING WEEK (8)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Reviewing about lecture note, UML diagram and project features | ​​Login/out page UI design and code, design patterns and testing design | ​​Sequence diagrams |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Beichen Gu | ​Login page server code |
| Lucas Xu | Sequence diagrams and M3 first draft |
| Ming Xu | Login page client code |
| Serena Chen | Login page UI design |
| Zidong Zheng | Login page UI design |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Class diagram and project features |
| **Issues completed** | ​​Class diagram final draft |
| **Issues left** | None |
| **Team Capacity** | 100% |
| **Summary** | ​​All issues have been completed. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​2.26 |
| **End date** | 3.3 |
| **Sprint theme** | ​​Login/out page and M3 |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Beichen Gu 100%  Lucas Xu 100%  Ming Xu 100%  Serena Chen 100%  Zidong Zheng 100% |
| **Potential risks** | Some details of design patterns and testing plan |
| **Mitigations** | Group brainstorm |

**:books: Sprint planning resources**